PROJECT SUMMARY REPORT Advocate Sourabh Rawat — Portfolio Website advocatesourabhrawat.in ¦ July 2026

▎ 1. Project Overview

Advocate Sourabh Rawat's portfolio is a production-grade bilingual (English + Hindi) legal services website built with Next.js 16.2 App Router. It serves as a professional online presence for a practicing advocate based in Lucknow, Uttar Pradesh, enabling clients to learn about services, read legal guides, book consultations via WhatsApp, and locate the chamber.

| Client / Advocate | Adv. Sourabh Rawat |
| --- | --- |
| Domain | advocatesourabhrawat.in |
| Phone | +91 90263 49246 |
| Email | Sourabh9506@gmail.com |
| Chamber 1 | 616/188/A Semra Gaudhi, Thana Madiyaon, Lucknow |
| Chamber 2 | Near CHC Building, Gate 8, Kaiserbagh, Lucknow |
| Practice Hours | Mon–Fri: 10AM–6PM ¦ Sat: 10AM–2PM |
| Bar Council | UP Bar Council Enrolled — BCI Compliant |

▎ 2. Tech Stack

| Framework | Next.js 16.2 — App Router (React 19) |
| --- | --- |
| Language | TypeScript 5 |
| Styling | Tailwind CSS v4 + custom CSS (Royal Trust palette) |
| i18n | next-intl v4 — EN (en-IN) + HI (hi-IN) locales |
| Animations | Framer Motion v12 |
| Carousel | Embla Carousel v8 + Autoplay plugin |
| Forms | React Hook Form v7 + Zod v4 validation |
| Blog | Markdown (gray-matter + react-markdown) with @tailwindcss/typography |
| SEO | JSON-LD schema, next-sitemap, Open Graph, hreflang |
| Icons | Lucide React v1 |
| Deployment Target | Vercel (inferred from next-sitemap config) |

▎ 3. Design System — "Royal Trust" Palette

| --navy | #1B2A4A — Primary backgrounds, Navbar, Footer |
| --- | --- |
| --gold | #C9963A — Accents, CTAs, highlights |
| --gold-light | #d4a94f — Hover states |
| --gold-dark | #b8872e — Active states |
| --cream | #F5F0E8 — Page background |
| --dark | #2B2B2B — Body text |
| --blue | #2C4A7C — Secondary accent |

▎ 4. Project File Structure

Root level

• next.config.ts — next-intl plugin + lucide-react tree-shaking

• tsconfig.json — TypeScript config

• postcss.config.mjs — Tailwind v4 PostCSS

• eslint.config.mjs — ESLint 9 flat config

• next-sitemap.config.js — sitemap generation for all locales + blog

• messages/en.json + hi.json — All translation strings

• content/blog/ — Markdown blog posts (bilingual: .en.md / .hi.md)

• public/ — robots.txt, static SVGs

src/app/[locale]/ — Route Pages

• page.tsx — Homepage (assembles all section components)

• layout.tsx — Root locale layout: fonts, metadata, JSON-LD, providers, TopBar/Navbar/Footer/WhatsAppFloat

• contact/page.tsx — Contact page with AppointmentForm

• blog/page.tsx — Blog index listing all posts

• blog/[slug]/page.tsx — Individual blog post (SSG via generateStaticParams)

• practice-areas/[area]/page.tsx — Dynamic practice area pages (criminal-law, civil-law, family-law, police-station)

src/components/ — UI Components

layout/

– TopBar: Contact bar at top with phone/email/WhatsApp links

– Navbar: Sticky responsive nav with mobile hamburger menu, scroll effect

– Footer: Full footer — practice links, quick links, contact, BCI tag

– WhatsAppFloat: Floating WhatsApp button with pulse animation + pre-filled message

home/

– ServiceCarousel: Auto-play Embla carousel of primary services

– HeroSection: Main hero — name, designation, stats, CTA buttons, advocate card

– TrustStrip: Trust indicators: enrolled, 500+ clients, transparent fees

– PracticeAreas: Responsive grid of 4 practice areas

– WhyChoose: 6-point advantage section

– TeamSection: Principal advocate + 2 associate cards with photos

– ProcessSection: Step-by-step consultation process + fee structure card

– Testimonials: Client reviews with star ratings

– FAQSection: Interactive FAQ accordion + contact sidebar + FAQPage JSON-LD

– LocationSection: Chamber address + map placeholder

– CTABanner: High-conversion CTA with WhatsApp and call actions

shared/

– ScrollReveal: Reusable Framer Motion whileInView animation wrapper

contact/

– AppointmentForm: React Hook Form + Zod validated intake form → WhatsApp deep-link on submit

src/lib/ — Utilities

– schema.ts: JSON-LD generators: LegalService, BreadcrumbList, FAQPage schemas

– blog.ts: Server-side markdown scanner — reads content/blog/, matches locale by filename extension

– whatsapp.ts: Formats form intake data into pre-filled WhatsApp deep-link URL

src/i18n/ — Internationalisation

– routing.ts: Defines locales: ['en', 'hi'], defaultLocale: 'en'

– request.ts: getRequestConfig — loads locale-matched messages JSON

src/proxy.ts — Middleware

• next-intl middleware handling locale redirects and path rewriting

▎ 5. Pages & Routes

| / | Redirects to /en (default locale) |
| --- | --- |
| /en or /hi | Homepage — all sections assembled |
| /en/practice-areas/criminal-law | Criminal Law detail page |
| /en/practice-areas/civil-law | Civil Law detail page |
| /en/practice-areas/family-law | Family Law detail page |
| /en/practice-areas/police-station | Police Station assistance page |
| /en/blog | Blog index — lists all .en.md posts |
| /en/blog/[slug] | Individual blog post (SSG) |
| /en/contact | Contact page + appointment form |
| /hi/... | Full Hindi mirror of all above routes |
| /robots.txt | Allow all, points to sitemap |

▎ 6. SEO Setup

• generateMetadata on every page — title, description, canonical, hreflang (en-IN / hi-IN / x-default), Open Graph

• JSON-LD LegalService schema injected globally in layout.tsx

• JSON-LD BreadcrumbList schema on Blog, Contact, and Practice Area pages

• JSON-LD FAQPage schema on the FAQ section of the homepage

• next-sitemap generates sitemap.xml automatically for all locale routes + blog posts

• robots.txt — crawl-friendly, sitemap URL included

• Google Search Console verification meta tag — placeholder present in layout (needs real value)

▎ 7. Completed Work (7 Phases)

• Phase 1 — Project init: Next.js 16.2, TypeScript, Tailwind v4, dependencies, i18n routing, translation dictionaries

• Phase 2 — Base layout & SEO: TopBar, Navbar, Footer, WhatsAppFloat, metadata, robots.txt, sitemap config

• Phase 3 — Homepage: All 11 sections componentized with Framer Motion scroll animations

• Phase 4 — Practice area pages: Dynamic routes, per-page metadata, JSON-LD breadcrumb + LegalService schemas

• Phase 5 — Contact & forms: Contact page, AppointmentForm with Zod validation, WhatsApp deep-link integration

• Phase 6 — Blog system: Markdown SSG, bilingual file matching, /blog index + /blog/[slug] routes

• Phase 7 — Optimization: Responsive QA, production build verified (zero TS errors), README updated

▎ 8. Pending Items & Known Issues

| # | Item | Priority |
| --- | --- | --- |
| 1 | Team images missing — /public/images/team/sourabh.webp, sandeep.webp, ramesh.webp not present; site will show broken images | Critical |
| 2 | OG image missing — /public/images/og-image.jpg referenced in all metadata but not present in public/ | Critical |
| 3 | .env.local not documented — NEXT_PUBLIC_WA_NUMBER and NEXT_PUBLIC_PHONE env vars used in code but no .env.example provided | High |
| 4 | Blog nav link unused — "Legal Guides" is in translation strings (nav.blog) but not wired into Navbar or mobile menu | High |
| 5 | Google Search Console — verification meta tag is a placeholder; needs real GSC property verification code | High |
| 6 | LocationSection map — Google Maps embed is a placeholder; real embed URL/API key not yet configured | Medium |
| 7 | Only 1 blog post — bail-process-in-india.en.md + .hi.md; more articles needed for blog to be useful | Medium |
| 8 | No About/dedicated page — "About" nav link goes to /#why section; no standalone /about route | Medium |
| 9 | Navbar "Book Appointment" CTA goes to /#process, not /contact; the appointment form page is not linked | Medium |
| 10 | No deployment config — no vercel.json, no CI/CD setup, no documented deployment steps beyond README notes | Low |
| 11 | Old root-level clutter — fix_*.py scripts, prototype HTMLs, loose PNGs, claude-seo/ folder need to be deleted | Low |

▎ 9. Team Members

| Principal | Adv. Sourabh Rawat — Criminal, Civil, Family Law ¦ High Court Lucknow |
| --- | --- |
| Associate 1 | Adv. Sandeep — (image: sandeep.webp) |
| Associate 2 | Adv. Ramesh — (image: ramesh.webp) |

▎ 10. Environment Variables Required

| NEXT_PUBLIC_WA_NUMBER | 919026349246 (WhatsApp number, no + prefix) |
| --- | --- |
| NEXT_PUBLIC_PHONE | +919026349246 (tel: link in hero) |

Generated by Claude · Cowork Mode · July 2026  |  Project: advocate-sourabh-rawat